User Acceptance Testing (UAT) Template

| Date | 27 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-3889 |
| Project Name | AI BlogNest |
| Maximum Marks |  |

Project Overview:

Project Name: AI BlogNest

Project Description: An AI-powered Content Management System (CMS) built with Node.js, Express.js, and MongoDB that integrates Google Gemini AI for automated blog generation, content summarization, and secure role-based management.

Project Version: v1.0.0

Testing Period: 22 September 2026 to 19 October 2026

Testing Scope:

·  Features: User Registration, JWT Authentication, Blog CRUD Operations, Category/Tag Filtering, AI Blog Generation, Comment Moderation.

·  User Stories: USN-1 through USN-10 (Registration, Login, Dashboard, Blog Reading, Comments, Admin Controls).

Testing Environment:

URL/Location: http://localhost:5000/api

Credentials (if required): charumathi.p7781@gmail.com

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | User Registration via Form | 1.Open registration page 2. Enter name, email, password 3. Click Register | User account should be created successfully and redirected to login/dashboard | Account created successfully | Pass |
| TC-002 | User Login with JWT Auth | 1.Navigate to login page 2. Enter valid credentials 3. Click Login | User should log in and receive a valid JWT authentication token | Logged in successfully with valid token | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | JWT token expires prematurely during long user sessions while accessing protected route endpoints. | 1.Login to application<br> 2.Wait for token expiration time<br> 3.Try to access dashboard/create post | Medium | Closed | [Any additional comments or feedback] |

Sign-off:

Tester Name: Charumathi.P

Date: 27 September 2026

Signature: charumathi.p

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.